## Slide 1: Workshop 1: Making the Case for Change
SCIM for tertiary education institutions
Strategic Outline Case (SOC)

## Slide 2: Slide Guide
Colour Coding | Description
 | Workshop Slides
 | Facilitator notes and preparation
 | Templates for workshop exercises with key stakeholders and support development of five cases.

## Slide 3: Workshop 1 Making the Case for Change Workshop Pre Work
Review existing strategies (national, regional, organisational)
Review asset condition reports, utilisation data, demand forecasts
Review previous business cases, feasibility studies, or options papers
Gather performance data, KPIs, service pressures, and risk logs
Identify statutory or policy drivers (e.g. National Planning Frameworks, Just Transitions, Public Body Climate Change Duties and Scottish National Adaptation Plan and Fair Work First.)

## Slide 4: SCIM Workshops
SOC Case for Change
SOC Preferred Way Forward,
OBC Value for Money,
OBC Commercial Agreement,
OBC Management Case

## Slide 5: Workshop 1 Making the Case for Change Workshop Purpose
To establish a shared, evidence‑based understanding of the strategic need for intervention and to agree the problem statements, drivers for change, and strategic alignment that will underpin the Strategic Outline Case. This workshop ensures all stakeholders have a common view of why the project is needed, what issues it must address, and what outcomes it must deliver.

## Slide 6: Workshop 1 Making the Case for Change Workshop Objectives
Strategic clarity:
  Define the core problem(s) the project seeks to address.
  Confirm alignment with national, regional, and organisational strategies.
  Identify statutory, policy, and regulatory drivers (e.g., Net Zero, Just Transition, Fair Work).
Evidence of need:
  Review data, demand forecasts, asset condition, service pressures, and risks.
  Establish the ‘do nothing’ and ‘do minimum’ baselines.
Outcomes and benefits:
  Agree the strategic outcomes the project must achieve.
  Identify early benefits (quantitative and qualitative).
  Begin shaping the Benefits Register.
Critical Success Factors:
  Agree the CSFs that will later inform option appraisal.
  Foundation for options development.
  Set the groundwork for the longlist of options to be explored in SOC Stage 2.

## Slide 7: Workshop 1 Making the Case for Change Workshop Attendees
Core attendees
  Senior Responsible Owner (SRO)
  Project Sponsor/Senior Client Lead
  Programme/Project Manager
  Strategic Planning Lead
  Finance representative (capital & revenue)
  Service leads/operational managers
  Asset management/estates/facilities
  Data & performance analysts
  Policy/strategy officers
  Net Zero/sustainability lead
Optional attendees
  Digital/ICT lead (if relevant)
  Procurement representative
  Legal advisor
  External stakeholders (e.g., NHS, local authority partners, community planning partners)
  Subject matter experts (transport, energy, education, health, etc.)
  Consultants supporting business case development (if appointed)

## Slide 8: Workshop 1 Making the Case for Change Workshop Expected Outputs
Agreed problem statements
Evidence of need summary
Drivers for change (internal and external)
Strategic alignment map (national, regional, organisational)
Draft strategic outcomes
Initial benefits list linked to outcomes
Critical Success Factors
Early risk themes, constraints, and dependencies

## Slide 9: Workshop 1 Agenda: Making the Case for Change Workshop Agenda
Welcome, Introduction and Workshop Purpose
Strategic Context Overview
Problem Definition & Evidence of Need
Drivers for Change
Benefits & Outcomes Workshop
Critical Success Factors
Longlist of Options
Risks, Constraints & Dependencies
Next Steps & Responsibilities
Close

## Slide 10: Welcome, Introduction and Workshop Purpose
Chair opens the session
Confirm objectives:
  Establish the strategic need.
  Agree the problems, opportunities, and drivers.
  Validate alignment with national, regional, and organisational strategies.
  Identify early critical success factors (CSFs).
Overview of SOC stage requirements

## Slide 11: Strategic Context Overview
Presentation of the current situation
Policy alignment:
  Scottish Government priorities
  National Performance Framework.
  Just Transition, Net Zero and sustainability.
  Local/sector strategies.
Constraints, dependencies, and statutory duties
Q&A and clarifications

## Slide 12: Problem Definition and Evidence of Need
Facilitated discussion:
  What is the core problem we are trying to solve
  What evidence supports this
  What happens if we do nothing
Review of:
  Demand analysis
  Condition/capacity issues
  Risks and service pressures
Output: Agreed problem statements

## Slide 13: Drivers for Change
External drivers: legislation, policy, demographics, technology
Internal drivers: performance gaps, asset condition, service redesign
Mapping drivers to the problem statements
Output: Agreed drivers and rationale

## Slide 14: Benefits & Outcomes Workshop
Identify expected strategic outcomes
Define benefits (quantitative and qualitative)
Link benefits to:
  National Outcomes
  Programme/organisational objectives
Prioritisation exercise
Output: Draft Benefits Register

## Slide 15: Critical Success Factors (CSFs)
Review Green Book CSF categories:
  Strategic fit
  Value for money
  Commercial viability
  Financial affordability
  Achievability
Agree project‑specific CSFs
Output: SOC CSF set

## Slide 16: Long List of Options
Introduce Green Book option framework:
  Do nothing
  Do minimum
  Intermediate options
  Maximum ambition
Brainstorm longlist options
Identify options that clearly fail CSFs
Output: Initial longlist for SOC

## Slide 17: Risks, Constraints & Dependencies
Identify early strategic risks
Confirm constraints (planning, funding, site, policy)
Map key dependencies
Output: SOC‑level risk themes

## Slide 18: Next Steps & Responsibilities
Confirm actions for SOC drafting
Assign leads for:
  Strategic Case.
  Economic Case (longlist appraisal).
  Commercial/Financial/Management Case inputs.
Agree timeline for SOC completion and governance approvals

## Slide 19: Close
Recap key agreements
Confirm follow‑up workshop (Options Long List Appraisal / Short Listing)
Thank participants

## Slide 20: Preparation for Workshop 2 The Preferred Way Forward
Update Case for Change evidence,
Develop the Long List of Options,
Define the long list appraisal criteria,
Gather baseline data and constraints,
Early risks and dependencies,
Engage key stakeholders,
Prepare Workshop 2 materials.

## Slide 21: Workshop template: Problem Statement
Problem Statement | Description
Statement 1 | 
Statement 2 | 
Statement 3 | 
Example template to use or adapt for workshop

## Slide 22: Workshop template: Business Strategy and Aims
Business Strategy | Aim | Infrastructure Requirements | Outcome
Objective 1 |  |  | 
Objective 2 |  |  | 
Objective 3 |  |  | 
Add row as required |  |  | 
Example template to use or adapt for workshop

## Slide 23: Workshop template: Strategic Alignment
Capital Investment | National | Regional | College
Description of strategy |  |  | 
Example template to use or adapt for workshop

## Slide 24: Workshop template: Scope of Requirements
Gap | Description
Core (essential) | 
Desirable | 
Optional | 
Example template to use or adapt for workshop

## Slide 25: Workshop template: Main Benefits
Example template to use or adapt for workshop
Beneficiary | Benefit | Outcome
Students |  | 
Staff |  | 
Management Team |  | 
Exec Team |  | 
Funders |  | 
Other 1 |  | 
Other 2 |  | 
Add rows as required. |  | 

## Slide 26: Workshop template: Main Risks
Example template to use or adapt for workshop
Main Risks | Mitigation
Risk 1 | Mitigation 1

## Slide 27: Workshop template: Constraints
Example template to use or adapt for workshop
Constraint | Implication
Constraint 1 | Implication 1

## Slide 28: Workshop template: Dependencies
Example template to use or adapt for workshop
Dependency | Description