## Slide 1: Workshop 3 Value for Money
SCIM for Tertiary Education
Outline Business Case (OBC)

## Slide 2: Slide Guide
Colour Coding | Description
 | Workshop Slides
 | Facilitator notes and preparation
 | Templates for workshop exercises with key stakeholders and support development of five cases.

## Slide 3: Workshop 3 Value for Money Pre Work
Evidence & analysis preparation:
Circulate the shortlisted options and SOC Preferred Way Forward.
Provide economic model outputs (draft NPSV, BCR, costs, benefits).
Provide risk registers, optimism bias assumptions, and sensitivity tests.
Provide benefits mapping and measurement approaches.
Provide financial baseline and affordability constraints.
Stakeholder preparation:
Ask attendees to review:
Cost assumptions.
Benefit assumptions.
Risk adjustments.
Distributional impacts.
Ask finance and economists to prepare:
Updated modelling.
Sensitivity scenarios.
Switching values.
Ask service leads to confirm:
Operational impacts.
Benefits realism.
Delivery constraints.

## Slide 4: OBC Workshops
SOC Case for Change
SOC Preferred Way Forward.
OBC Value for Money.
OBC Commercial Agreement.
OBC Management Case

## Slide 5: Workshop 3 Value for Money Workshop Purpose
To test, refine, and agree the Value for Money (VfM) position of the shortlisted options by applying economic appraisal principles. The workshop ensures that the emerging Preferred Option is supported by evidence‑based analysis of costs, benefits, risks, distributional impacts, and wider social/environmental value.
Best value and lowest price should not be confused.

## Slide 6: Workshop 3 Value for Money Workshop Objectives
Economic appraisal clarity:
  Review the shortlisted options and confirm they remain viable.
  Validate the economic appraisal methodology, including discounting, optimism bias, and sensitivity testing.
  Review the economic costs (CAPEX, lifecycle, OPEX) and benefits (quantitative and qualitative).
Value for Money assessment:
  Compare Net Present Social Value (NPSV), Benefit–Cost Ratios (BCRs), and Value for Money categories.
  Review non‑monetised benefits, including social, environmental, and distributional impacts.
  Assess risk adjustments, optimism bias, and switching values.
Preferred Option confirmation:
  Identify the option that delivers best VfM.
  Confirm whether the emerging Preferred Option from SOC remains valid.
  Identify any further analysis required before finalising the OBC.
Alignment with other Cases:
  Ensure VfM conclusions align with:
    Strategic Case (outcomes, benefits, alignment).
    Commercial Case (deliverability, market capacity).
    Financial Case (affordability envelope).
    Management Case (risk, dependencies, delivery confidence).

## Slide 7: Workshop 3 Value for Money Attendees
Core attendees
  Senior Responsible Owner (SRO)
  Project Sponsor/Senior Client Lead
  Programme/Project Manager
  Strategic Planning Lead
  Commercial/Procurement representative
  Finance representative (capital & revenue)
  Service leads/operational managers
  Asset management/estates/facilities
  Data and performance analysts
  Policy/strategy officers
  Net Zero/sustainability lead
Optional
  Digital/ICT lead (if relevant)
  Commercial/Procurement representative
  Legal advisor
  External stakeholders (e.g., NHS, local authority partners, community planning partners)
  Subject matter experts (transport, energy, education, health, etc.)
  Consultants supporting business case development (if appointed)

## Slide 8: Workshop 3 Value for Money Workshop Expected Outputs
Core VfM outputs
Validated economic appraisal methodology
Updated cost and benefit estimates for each shortlisted option
Agreed economic metrics:
  NPV
  NPSV
  BCR
  Switching values
  Sensitivity tests
Assessment of non‑monetised benefits (qualitative VfM)
Distributional analysis (where relevant)
Risk‑adjusted VfM position including optimism bias
Draft VfM conclusion identifying the Preferred Option

## Slide 9: Workshop 3 Agenda: Value for Money
Welcome and Objectives.
OBC Progress to date.
Economic Case.
Economic Appraisal.
College Outcomes and Benefits.
Social Value and Wider Outcomes and Benefits.
Commercial Case.
Financial Case – Affordability and Funding.
Management Case – Assurance and Deliverability.
Preferred Option.
Next Steps.

## Slide 10: OBC Progress to date
Review of Strategic Outline Case (SOC):
  Strategic Case.
  Economic Case.
Updates or refinement to SOC.
OBC development of cases:
  Commercial.
  Financial.
  Management.
Critical success factors.
Assessment against Critical success factor and desirable outcomes:
  Long list.
  Appraisal.
  Short list.
Social, economic and environmental assessment.
Alignment with business plan and Infrastructure Strategy.
Validation of short listed items.

## Slide 11: Economic Case
Investment objectives.
Critical success factors.
Assessment against Critical success factor and desirable outcomes.
  Long list.
  Appraisal.
  Short list.
Social, economic and environmental assessment.
Alignment with business plan and Infrastructure Strategy.
Validation of short listed items.

## Slide 12: Economic Appraisal
Appraisal methodology.
Direct benefits and outcomes for.
  College.
  Students.
  Staff.
Wider benefits and outcomes.
  Social.
  Economic.
  Environmental.
Cost estimates.
  Net project costs.
  Other costs.
    Consultancy support and subject matter experts.
    Optimism Bias.
    Inflation.
    VAT.
Risk premium.
Sensitivity analysis.

## Slide 13: Social Value and Wider Outcomes and Benefits,
Social, economic and environmental benefits.
Priority regions, groups and protected characteristics.
Fair work alignment.
Community Benefits.
Decarbonisation, net zero and climate resilience.
Alignment with Sustainable Procurement Duty.

## Slide 14: Commercial Case
Route to market.
Market review and options.
Procurement options and procedure.
Risk allocation.
Form of contract.
Alternative approaches.

## Slide 15: Financial Case – Affordability and Funding,
Capital.
Project timeline.
Revenue funding.
Lifecycle.
Risk and uncertainty.
Optimism bias.
Financial sustainability.
Long term commitments.

## Slide 16: Management Case – Assurance and Delivery
Governance structure.
Decision making and authority.
Risk Log and mitigations.
Benefits realisation – what outcomes and benefits when for who?
Checks and balances.
Milestones and Gateways.
Monitoring and evaluation.

## Slide 17: Preferred Options
Evidence available for all five Cases.
Preferred Option confirmed.
Remaining gaps in data and information to be addressed for OBC completion and submission.

## Slide 18: Next Steps
Actions, Owners and deadlines.
Requirements for drafting VFM response to OBC.
Timeline.
Approvals

## Slide 19: Workshop template: Option Reduction
Example template to use or adapt for workshop
Option | Long | Short | Preferred
Option 1 |  |  | 
Option 2 |  |  | 
Option 3 |  |  | 
Option 4 |  |  | 
Option 5 |  |  | 
Option 6 |  |  | 
Option 7 |  |  | 
Option 8 |  |  | 
Option 9 |  |  | 

## Slide 20: Workshop template: Economic Case
Example template to use or adapt for workshop
Option | Long | Short | Preferred
Option 1 |  |  | 
Option 2 |  |  | 
Option 3 |  |  | 
Option 4 |  |  | 
Option 5 |  |  | 
Option 6 |  |  | 
Option 7 |  |  | 
Option 8 |  |  | 
Option 9 |  |  | 

## Slide 21: Workshop template: Outcomes and Benefits
Example template to use or adapt for workshop
Option | Outcomes | Benefit | Beneficiaries
Option 1 |  |  | 
Option 2 |  |  | 
Option 3 |  |  | 
Option 4 |  |  | 
Option 5 |  |  | 
Option 6 |  |  | 
Option 7 |  |  | 
Option 8 |  |  | 
Option 9 |  |  | 

## Slide 22: Workshop template: PWF Alignment
Example template to use or adapt for workshop
Option | Business Plan | Infrastructure Strategy | Objectives | Outcomes
Option: PWF |  |  |  | 

## Slide 23: Workshop template: Benefits and Outcomes
Example template to use or adapt for workshop
PWF | Outcomes | Benefits
College |  | 
Staff |  | 
Students |  | 

## Slide 24: Workshop template: Social, Economic and Environmental
Example template to use or adapt for workshop
PWF | Outcomes | Benefits
Social |  | 
Economic |  | 
Environmental |  | 

## Slide 25: Preparation for Workshop 4 Commercial Agreement
Confirm Preferred Way Forward from Value for Money assessment.
Develop Commercial specifications including outputs, performance and standards.
Develop the Procurement Route and approach.
Update Risk Register.
Risk allocation.
Market intelligence – capability and capacity.
Benchmark recent projects.
Develop commercial approach and pricing model.
Prepare Commercial Strategy.
Prepare workshop 4 materials.